# Projects monthly status report

## Index of NCI Studies: Tasks completed or to be continued in the upcoming month.

|  |  |  |  |
| --- | --- | --- | --- |
| Issue Type | Issue key | Summary | Status |
| User Story | INS-1439 | Recategorize primary diseases into more general diseases | In Progress |
| Task | INS-1436 | Modify header to match FIGMA design | Closed |
| Task | INS-1435 | Implement global header | Closed |
| User Story | INS-1434 | INS 3.1.1 Production Release | In Progress |
| Task | INS-1433 | Dataloading - Non-NIH-Funded dbGaP studies - DCCPS | Closed |
| Task | INS-1432 | Create updated dbgap tsv with Non-NIH-Funded fixes | Closed |
| Task | INS-1431 | Modify footer to match FIGMA design | Closed |
| User Story | INS-1428 | Correct Non-NIH-Funded dbGaP studies - DCCPS | Closed |
| Task | INS-1426 | Implement global footer | Closed |
| User Story | INS-1425 | Update header for consistency across CCDI apps: Navigation Bar | Ready for Review |
| Task | INS-1424 | Call /filters endpoint on user interaction | Closed |
| Task | INS-1422 | Figma - Update INS footer design | Closed |
| Task | INS-1421 | Explore Datasets - Dynamic Filter Counts (Backend API) | Closed |
| User Story | INS-1420 | Explore Datasets - Dynamic Filter Counts | Resolved |
| User Story | INS-1275 | Implement SRA Datasets | Open |
| User Story | INS-1252 | Update header for consistency across CCDI apps: USA Banner | Closed |
| User Story | INS-1251 | Update footer for consistency across CCDI apps | Ready for Review |
| User Story | INS-1212 | Explore Datasets - Search/Highlight Improvements | Open |

### Project Summary

\*\*Planned Activities\*\*  
  
For the upcoming month, we plan to continue working on several key initiatives that will drive progress towards our project goals. These include:  
  
\* Recategorizing primary diseases into more general categories (INS-1439)  
\* Implementing global header and footer designs across CCDI apps  
\* Preparing for the INS 3.1.1 Production Release  
  
These activities will focus on refining our disease categorization, enhancing app usability, and ensuring a smooth release of new features.  
  
\*\*Completed Tasks from the past month\*\*  
  
In the previous month, we successfully completed several tasks that have brought us closer to achieving our project goals. These include:  
  
\* Modifying the header to match FIGMA design (INS-1436)  
\* Implementing global header (INS-1435)  
\* Correcting Non-NIH-Funded dbGaP studies (INS-1428)  
  
These completed tasks demonstrate our progress in refining app designs and ensuring data accuracy.  
  
\*\*Deliverable Tasks\*\*  
  
Here is a list of deliverable tasks with their respective due dates, status, and names:  
  
| Due Date | Date Updated | Status | Deliverable Name |  
| --- | --- | --- | --- |  
| None | 2025-07-15T14:04:14.000-0400 | Open | Implement SRA Datasets (INS-1275) |  
| None | 2025-07-15T14:05:36.000-0400 | Open | Explore Datasets - Search/Highlight Improvements (INS-1212) |  
| None | 2025-07-25T12:00:47.000-0400 | Ready for Review | Update header for consistency across CCDI apps: Navigation Bar (INS-1425) |  
| None | 2025-07-15T14:22:04.000-0400 | Closed | Modify footer to match FIGMA design (INS-1431) |  
  
Please note that the due dates are subject to change based on project priorities and dependencies.

## CCDI CPI: Tasks completed or to be continued in the upcoming month.

|  |  |  |  |
| --- | --- | --- | --- |
| Issue Type | Issue key | Summary | Status |
| Task | CPI-314 | token for St Jude | Open |
| User Story | CPI-313 | July Deployment: stage and prod | Open |
| Task | CPI-312 | Documentation Update | Ready for Review |
| User Story | CPI-306 | Update GENIE participant IDs | Closed |
| User Story | CPI-305 | Update mappings between phs002517 and KidsFirst | Closed |
| User Story | CPI-304 | Update phs0027290 and USI IDs and mappings | Closed |
| User Story | CPI-303 | Loaded updated IDs and mappings for phs000720 | Closed |
| User Story | CPI-300 | Update phs002620 and phs003111 participants and mappings | Closed |
| User Story | CPI-298 | Add ccdi-ecDNA source from Data Federation | Closed |
| Task | CPI-295 | create backend api for heartbeat | Closed |
| User Story | CPI-294 | Mappings between phs002883 and dbgap subject IDs | Closed |
| User Story | CPI-293 | Update MCI participants (phs002790) | Closed |
| User Story | CPI-292 | Ingest VUMC IDs from PCDC | Closed |
| Task | CPI-289 | Investigate the use of cBioPortal Prefect workflows (Dump/Restore) | In Progress |
| User Story | CPI-244 | Implement New Relic API Monitoring Using Heartbeat Endpoint | Closed |
| Task | CPI-238 | Support NCCR implementation of the API | On Hold |
| User Story | CPI-223 | Create a Data Dictionary for CPI | Closed |
| User Story | CPI-181 | Capture Changes to CPI Database for Release Notes | Open |
| User Story | CPI-98 | Upload St. Jude and COG overlap with MCI data | Closed |
| User Story | CPI-31 | Draft COG web service calls | Closed |
| User Story | CPI-25 | Research - Update Participant List | Closed |

### Project Summary

\*\*Planned Activities\*\*  
  
The upcoming month will focus on building upon the progress made in the previous months. The primary theme is to continue updating and refining participant IDs, mappings, and documentation. Key milestones include:  
  
\* Completing the July Deployment tasks (CPI-313)  
\* Finalizing the Documentation Update (CPI-312)  
  
\*\*Completed Tasks from the past month\*\*  
  
The past month saw significant progress in updating participant IDs, mappings, and documenting changes. Completed tasks include:  
  
\* Updating GENIE participant IDs (CPI-306)  
\* Loading updated IDs and mappings for phs000720 (CPI-303)  
\* Updating phs002620 and phs003111 participants and mappings (CPI-300)  
  
\*\*Deliverable Tasks\*\*  
  
The following deliverable tasks are scheduled or in progress:  
  
| Due Date | Date Updated | Status | Deliverable Name |  
| --- | --- | --- | --- |  
| None | 2025-07-24T12:47:28.000-0400 | Closed | New Relic API Monitoring Using Heartbeat Endpoint (CPI-244) |  
| None | 2025-07-22T15:36:50.000-0400 | Closed | Update GENIE participant IDs (CPI-306) |  
| None | 2025-07-24T10:04:09.000-0400 | Open | Capture Changes to CPI Database for Release Notes (CPI-181) |  
  
Please note that the deliverable tasks list only includes tasks with a status of "Closed" or "Open".