# Projects Monthly Status Report

## Deliverables Overview

### Index of NCI Studies Deliverables

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Subproject | Deliverable Name | Due Date | Date Updated | Status |
| INS | Modify header to match FIGMA design | None | 2025-07-25 | Closed |
| INS | Implement global header | None | 2025-07-17 | Closed |
| INS | Modify footer to match FIGMA design | None | 2025-07-15 | Closed |
| INS | Implement global footer | None | 2025-07-15 | Closed |
| INS | Correct Non-NIH-Funded dbGaP studies - DCCPS | None | 2025-07-21 | Closed |
| INS | Update header for consistency across CCDI apps: Navigation Bar | None | 2025-07-30 | Resolved |
| INS | INS 3.1.1 Production Release | None | 2025-07-18 | In Progress |

### CCDI CPI Deliverables

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Subproject | Deliverable Name | Due Date | Date Updated | Status |
| CPI | Update GENIE participant IDs | None | 2025-07-22 | Closed |
| CPI | Update mappings between phs002517 and KidsFirst | None | 2025-07-22 | Closed |
| CPI | Update phs0027290 and USI IDs and mappings | None | 2025-07-17 | Closed |
| CPI | Loaded updated IDs and mappings for phs000720 | None | 2025-07-22 | Closed |
| CPI | Update phs002620 and phs003111 participants and mappings | None | 2025-07-14 | Closed |
| CPI | Add ccdi-ecDNA source from Data Federation | None | 2025-07-14 | Closed |
| CPI | Mappings between phs002883 and dbgap subject IDs | None | 2025-07-08 | Closed |
| CPI | Update MCI participants (phs002790) | None | 2025-07-02 | Closed |
| CPI | Ingest VUMC IDs from PCDC | None | 2025-07-22 | Closed |

### Clinical and Translational Data Commons Deliverables

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Subproject | Deliverable Name | Due Date | Date Updated | Status |
| CTDC | 2025 Q3 Final Design QA: DMN | None | 2025-07-17 | Ready for QA Testing |
| CTDC | Deploy 2025 Q3 software release candidate to Production | None | 2025-07-17 | Ready for QA Testing |

### Population Science Data Commons Deliverables

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Subproject | Deliverable Name | Due Date | Date Updated | Status |
| POPSCI | Load the metadata fully describing all study-level files into Neo4j | None | 2025-07-10 | On Hold |
| POPSCI | Generate the two files required for DCF indexing and for the loading of the file metadata into Neo4j | None | 2025-07-29 | On Hold |
| POPSCI | Modify the code for the existing File Copier functionality | None | 2025-07-09 | Closed |

### CCDI cBioPortal Deliverables

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Subproject | Deliverable Name | Due Date | Date Updated | Status |
| cBioPortal | Create pipeline to map JSON report data back to MAF | None | 2025-07-30 | Open |
| cBioPortal | Load new MCI clinical and CNV data into dev env for internal review | None | 2025-07-30 | Closed |
| cBioPortal | Load data onto prod | None | 2025-07-15 | Closed |
| cBioPortal | Work with someone from Cloud team to manually deploy to stage | None | 2025-07-15 | Closed |

### Bento-Commons Deliverables

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Subproject | Deliverable Name | Due Date | Date Updated | Status |
| Bento-Commons | [DEV] AWS Deployment Pipeline | None | 2025-07-24 | Closed |
| Bento-Commons | Fix Header Issue | None | 2025-07-25 | Closed |

### NCI Data Sharing Hub Deliverables

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Subproject | Deliverable Name | Due Date | Date Updated | Status |
| NCI Data Sharing | Content - Add ODS Newsletter Archive | None | 2025-07-25 | Closed |
| NCI Data Sharing | Content - Home page links | None | 2025-07-25 | Closed |
| NCI Data Sharing | Implement Basic Info Template style (configurable theme) | None | 2025-07-24 | Closed |
| NCI Data Sharing | Content - Latest Updates content | None | 2025-07-25 | Closed |
| NCI Data Sharing | Home Page: General Styling | None | 2025-07-11 | Closed |

## Index of NCI Studies: Tasks completed or to be continued in the upcoming month.

|  |  |  |  |
| --- | --- | --- | --- |
| Issue Type | Issue Key | Summary | Status |
| User Story | INS-1439 | Recategorize primary diseases into more general diseases | In Progress |
| Task | INS-1436 | Modify header to match FIGMA design | Closed |
| Task | INS-1435 | Implement global header | Closed |
| User Story | INS-1434 | INS 3.1.1 Production Release | In Progress |
| Task | INS-1433 | Dataloading - Non-NIH-Funded dbGaP studies - DCCPS | Closed |
| Task | INS-1432 | Create updated dbgap tsv with Non-NIH-Funded fixes | Closed |
| Task | INS-1431 | Modify footer to match FIGMA design | Closed |
| User Story | INS-1428 | Correct Non-NIH-Funded dbGaP studies - DCCPS | Closed |
| Task | INS-1426 | Implement global footer | Closed |
| User Story | INS-1425 | Update header for consistency across CCDI apps: Navigation Bar | Resolved |
| Task | INS-1424 | Call /filters endpoint on user interaction | Closed |
| Task | INS-1422 | Figma - Update INS footer design | Closed |
| Task | INS-1421 | Explore Datasets - Dynamic Filter Counts (Backend API) | Closed |
| User Story | INS-1420 | Explore Datasets - Dynamic Filter Counts | Resolved |
| User Story | INS-1275 | Implement SRA Datasets | Open |
| User Story | INS-1252 | Update header for consistency across CCDI apps: USA Banner | Closed |
| User Story | INS-1251 | Update footer for consistency across CCDI apps | Resolved |
| User Story | INS-1212 | Explore Datasets - Search/Highlight Improvements | Open |
| User Story | INS-41 | Initial Home page design | Closed |

### Project Summary

Here is a concise and professional high-level summary of completed and planned tasks for this project in the current or upcoming month:  
  
Completed Tasks:  
  
\* Various design updates were implemented across CCDI apps, including header and footer modifications to match Figma designs.  
\* Critical issues such as incorrect Non-NIH-Funded dbGaP studies and dataset fixes were resolved.  
  
Planned Tasks:  
  
\* The INS 3.1.1 Production Release is ongoing and expected to be completed soon.  
\* Ongoing work on implementing global headers and footers will continue in the next month.  
\* Several major tasks, including implementing SRA Datasets and exploring search/highlight improvements for datasets, remain open and require attention.  
  
Overall, this project has made significant progress in the past few months, with multiple design updates and critical issues resolved. However, there are still several key tasks that need to be completed in order to move forward.

## CCDI CPI: Tasks completed or to be continued in the upcoming month.

|  |  |  |  |
| --- | --- | --- | --- |
| Issue Type | Issue Key | Summary | Status |
| Task | CPI-314 | token for St Jude | Open |
| User Story | CPI-313 | July Deployment: stage and prod | Open |
| Task | CPI-312 | Documentation Update | Ready for Review |
| User Story | CPI-306 | Update GENIE participant IDs | Closed |
| User Story | CPI-305 | Update mappings between phs002517 and KidsFirst | Closed |
| User Story | CPI-304 | Update phs0027290 and USI IDs and mappings | Closed |
| User Story | CPI-303 | Loaded updated IDs and mappings for phs000720 | Closed |
| User Story | CPI-300 | Update phs002620 and phs003111 participants and mappings | Closed |
| User Story | CPI-298 | Add ccdi-ecDNA source from Data Federation | Closed |
| Task | CPI-295 | create backend api for heartbeat | Closed |
| User Story | CPI-294 | Mappings between phs002883 and dbgap subject IDs | Closed |
| User Story | CPI-293 | Update MCI participants (phs002790) | Closed |
| User Story | CPI-292 | Ingest VUMC IDs from PCDC | Closed |
| Task | CPI-289 | Investigate the use of cBioPortal Prefect workflows (Dump/Restore) | In Progress |
| User Story | CPI-244 | Implement New Relic API Monitoring Using Heartbeat Endpoint | Closed |
| Task | CPI-238 | Support NCCR implementation of the API | On Hold |
| User Story | CPI-223 | Create a Data Dictionary for CPI | Closed |
| User Story | CPI-181 | Capture Changes to CPI Database for Release Notes | Open |
| User Story | CPI-98 | Upload St. Jude and COG overlap with MCI data | Closed |
| User Story | CPI-31 | Draft COG web service calls | Closed |
| User Story | CPI-25 | Research - Update Participant List | Closed |

### Project Summary

Here is a concise and professional high-level summary of completed, planned for this specific project in the current or upcoming month:  
  
The project has made significant progress with several tasks completed, including updates to GENIE participant IDs, mappings between phs002517 and KidsFirst, and phs0027290 and USI IDs. Additionally, several backend APIs were created, such as the heartbeat API, and data ingestion from PCDC was successfully executed. The team is also working on implementing New Relic API Monitoring and investigating cBioPortal Prefect workflows. In the upcoming month, focus will be placed on completing ongoing tasks, including token creation for St Jude and July deployment stage and prod.

## Clinical and Translational Data Commons: Tasks completed or to be continued in the upcoming month.

|  |  |  |  |
| --- | --- | --- | --- |
| Issue Type | Issue Key | Summary | Status |
| Task | CTDC-1777 | Update environment variable for DMN to use prod branch | Open |
| Task | CTDC-1776 | Create latest version of mock data for the CTDC | Open |
| Task | CTDC-1775 | Update the CTDC Data Model Navigator to trigger updates to data model | Ready for Review |
| Task | CTDC-1773 | CMB Version 5 Data Submission | Ready for Review |
| Task | CTDC-1771 | Add props for consent codes to CTDC Data Model | Open |
| Task | CTDC-1770 | Support authz through consent groups to enable file download | Open |
| Task | CTDC-1769 | Support authz through consent groups at the study and participant level to control data displayed | Open |
| Task | CTDC-1768 | Integrate authn and authz with RAS and RAS test bed | Open |
| Task | CTDC-1767 | Create a diagram for a Bento installation using the RAS passport to regulate what data is displayed | Open |
| Task | CTDC-1766 | Create a diagram for using the RAS passport to download a file from DCF | Ready for Review |
| Task | CTDC-1765 | Create a diagram for obtaining and processing the RAS passport | Ready for Review |
| Task | CTDC-1763 | CMB v5 - Rename all data files | In Progress |
| Task | CTDC-1762 | UX: Systems Info Design | Open |
| Task | CTDC-1761 | Update security groups to access Memgraph | Open |
| Task | CTDC-1760 | NCTN/NCORP Data Archive Data Submission | Open |
| Task | CTDC-1759 | Add consent codes to DCF indexing manifest from dataloader.py | In Progress |
| Bug | CTDC-1758 | User cannot login through eRA Commons on CTDC lower tiers | Closed |
| Bug | CTDC-1756 | DMN page - update title in the dropdown options for DMN | Open |
| Task | CTDC-1753 | Update data model for CMB version 5 | Ready for Review |
| Task | CTDC-1752 | Update DMN Environment URLs | Closed |
| Task | CTDC-1742 | Revise the structure of the ctdc-model GitHub repo | Ready for Review |
| Task | CTDC-1741 | Revise the structure of the ctdc-model GitHub repo | Closed |
| Task | CTDC-1740 | Revise the structure of the ctdc-model GitHub repo | Closed |
| Task | CTDC-1739 | Revise the structure of the ctdc-model GitHub repo | Closed |
| Task | CTDC-1738 | Update the README file for the CTDC DMN | In Progress |
| Bug | CTDC-1737 | Study Detail page -> biospecimen count link double line | Resolved |
| Bug | CTDC-1735 | DMN - Controlled Vocabulary Downloaded file name discrepancies | Open |
| Bug | CTDC-1731 | DMN - Downloaded file name does not contain the date and time | Open |
| Task | CTDC-1729 | Restore team permissions to enable data load to Opensearch | Closed |
| Bug | CTDC-1728 | DMN - Data Dictionary -> discrepancies in PDF downloaded file | Open |
| User Story | CTDC-1719 | CLONE - End user can invoke a node traceback within the Data Model Navigator (DMN) | Open |
| Bug | CTDC-1718 | DMN page - no option to download the README file | Open |
| Bug | CTDC-1717 | DMN page - Title is different from Figma | In Progress |
| Bug | CTDC-1714 | DMN - Property Dialog - node modals close by clicking on the node icon(title) | Open |
| Bug | CTDC-1713 | DMN - a traceback from the selected node to each subsequent parent node until the root node | In Progress |
| Bug | CTDC-1708 | 2025 Q3 Final Design QA: DMN | Reopened |
| Bug | CTDC-1704 | 2025 Q3 Final Design QA: CGC Export | Ready for Review |
| Task | CTDC-1703 | Create a new function for Global Search on Bento BE | On Hold |
| Task | CTDC-1698 | Deploy 2025 Q3 software release candidate to Production | Ready for QA Testing |
| User Story | CTDC-1694 | CLONE - User can export or download a file manifest for all or selected files | Closed |
| Task | CTDC-1693 | Adjust Default DMN View in CTDC: Resize Left Panel and Node Category Legend | In Progress |
| Task | CTDC-1692 | Create a clone of the current CTDC Development Tier | Ready for Review |
| User Story | CTDC-1691 | End User can find specific Participant IDs using an Input Set | Open |
| Task | CTDC-1689 | Connect the Memgraph DB to the CTDC Backend | On Hold |
| Task | CTDC-1673 | Design for Study Details page | Ready for QA Testing |
| Task | CTDC-1671 | Create SUPPORTING DATA tab | Open |
| Task | CTDC-1670 | Create CLINICAL DATA tab | In Progress |
| Task | CTDC-1669 | Create PUBLICATIONS tab | Open |
| Task | CTDC-1668 | Create STUDY FILES tab | On Hold |
| Task | CTDC-1667 | Create ARMS & COHORTS Tab | On Hold |

### Project Summary

Here is a concise and professional high-level summary of completed, planned for this specific project in the current or upcoming month:  
  
The project has made significant progress in the past few months, with several issues marked as "Ready for Review", "In Progress", and "Open". Key accomplishments include the deployment of the 2025 Q3 software release candidate to Production, the creation of a new function for Global Search on Bento BE, and the design for Study Details page.  
  
Planned activities for the upcoming month include completing various tasks marked as "In Progress" or "On Hold", such as adjusting the Default DMN View in CTDC, connecting the Memgraph DB to the CTDC Backend, and creating a clone of the current CTDC Development Tier. Additionally, several issues are planned for QA testing, including Deploy 2025 Q3 software release candidate to Production and Study Details page design.  
  
Overall, the project is on track to meet its milestones and goals, with a focus on completing outstanding tasks and ensuring quality control through QA testing.

## Population Science Data Commons: Tasks completed or to be continued in the upcoming month.

|  |  |  |  |
| --- | --- | --- | --- |
| Issue Type | Issue Key | Summary | Status |
| Task | POPSCI-328 | Run Prefect Code on Data Submissions | Open |
| Task | POPSCI-327 | Update Data loader to use Future Model Files | Open |
| Task | POPSCI-326 | Update mock data generator to use Future Model | Open |
| Task | POPSCI-325 | Extend search Query to Include participantCountBySex for Sex Distribution Visualization | Open |
| Task | POPSCI-324 | Extend search Query to Include participantCountByRace for Race Distribution Visualization | Open |
| Task | POPSCI-323 | Extend search Query to Include participantCountByAgeAtEnrollment for Age Distribution Visualization | Open |
| Task | POPSCI-322 | Verify download of indexed files from DCF | Open |
| Task | POPSCI-315 | Prefect Manifest Code | Ready for Review |
| User Story | POPSCI-314 | Application visually profiles studies with respect to participant sex via the Explore dashboard | Open |
| User Story | POPSCI-313 | Application visually profiles studies with respect to participant race via the Explore dashboard | Open |
| User Story | POPSCI-312 | Application visually profiles studies with respect to participant age via the Explore dashboard | Open |
| User Story | POPSCI-311 | End User reviews the data landscape via dashboard visualizations of participant-level data | Open |
| Task | POPSCI-310 | Register the Population Sciences Data Commons as a recognized client of the DCF | Closed |
| Task | POPSCI-309 | Create the appropriate visual/design assets for the entire My Files cart workflow | Ready for Review |
| Task | POPSCI-308 | Refactor the query/queries associated with the Explore dashboard's study listing grid | Open |
| Task | POPSCI-307 | Refactor the query/queries associated with the Explore dashboard's "Studies: Neoplasms Count" data visualization | Open |
| Task | POPSCI-306 | Refactor the query/queries associated with the Explore dashboard's "Studies: Participant Count" data visualization | Open |
| Task | POPSCI-305 | Refactor the query/queries associated with the Explore dashboard's Race, Ethnicity and Sex facets | Ready for Review |
| Task | POPSCI-304 | Refactor front-end special handling associated with the Explore dashboard's "Age at Enrollment" facet | Ready for Review |
| Task | POPSCI-303 | Refactor the query/queries associated with the Explore dashboard's "Age at Enrollment" facet | Ready for Review |
| Task | POPSCI-302 | Refactor front-end special handling associated with the Explore dashboard's "Number of Participants" facet | Ready for Review |
| Task | POPSCI-301 | Refactor the query/queries associated with the Explore dashboard's "Number of Participants" facet | Ready for Review |
| Task | POPSCI-300 | Refactor the query/queries associated with the Explore dashboard's "Neoplasms" facet | Ready for Review |
| Task | POPSCI-299 | Implement GraphQL API to Support Cart Page | Closed |
| Task | POPSCI-298 | Update All Buttons to Match Figma Specifications | In Progress |
| Task | POPSCI-297 | Change the label currently applied to the "Neoplasms" metric displayed within the Global Statistics Bar | Ready for QA Testing |
| Task | POPSCI-296 | Change the label currently applied to the "Neoplasms" column within the listing of studies displayed on the Explore page | Ready for QA Testing |
| Task | POPSCI-295 | Change the label currently applied to the Explore dashboard's "Studies: Neoplasm Count" data visualization | Ready for QA Testing |
| Task | POPSCI-294 | Change the label currently applied to the "Neoplasms" facet displayed within the Explore dashboard's sidebar | Ready for QA Testing |
| Bug | POPSCI-293 | Study Detail page -> Cancer Type tab -> wrong title of the Uberon Primary Disease Site view | Closed |
| User Story | POPSCI-292 | End User downloads a manifest detailing the files contained within the My Files cart | Open |
| User Story | POPSCI-291 | End User removes files from the My Files cart | Open |
| User Story | POPSCI-290 | End User reviews the contents of the My Files cart | In Progress |
| User Story | POPSCI-289 | End User creates/adds to a custom list of Files via the Study Detail's Study Files tab using the "Add Selected Files" button | In Progress |
| User Story | POPSCI-288 | End User creates/adds to a custom list of Files via the Study Detail's Study Files tab using the "Add All Files" button | In Progress |
| Bug | POPSCI-287 | Study Detail page -> Cancer Type tab -> vertical bars overlap the bracket of the count | Closed |
| Bug | POPSCI-286 | Study Detail page -> Cancer Type tab -> Count of the Disease Morphologies | Closed |
| Bug | POPSCI-285 | Study Detail page -> Cancer Type tab -> return to default view after switching to different tab | Open |
| Bug | POPSCI-284 | Study Detail page -> Cancer Type tab -> return sort to default | Open |
| Bug | POPSCI-283 | Study Detail page -> Demographic tab -> the four visualizations are to be displayed stacked vertically above one another with width 1100px | Ready for Review |
| Bug | POPSCI-281 | Study Detail page -> Demographic tab -> x-axis elements are overlapping | Closed |
| Bug | POPSCI-280 | Study Detail page -> Demographic tab -> x-axis elements is not in alphabetical order | Closed |
| Task | POPSCI-279 | Load the metadata fully describing all study-level files into Neo4j | On Hold |
| Task | POPSCI-278 | Generate the two files required for DCF indexing and for the loading of the file metadata into Neo4j | On Hold |
| Task | POPSCI-277 | Modify the code for the existing File Copier functionality | Closed |
| Task | POPSCI-276 | Review the code for the existing File Copier functionality | Closed |
| Task | POPSCI-275 | Create the Prefect worker which will produce the DCF indexing manifests and the file metadata loading files | Closed |
| Task | POPSCI-274 | Transfer all study-level Population Sciences files currently in hand into the existing Production-level S3 file storage bucket | In Progress |
| Task | POPSCI-273 | Re-structure the existing Production-level "final destination" S3 file storage bucket and update its P&P | Closed |
| Task | POPSCI-271 | Perform the downstream processing of all study-level files currently in-hand | Open |

### Project Summary

As a project manager assistant, I'll provide you with a summary of the JIRA issues or tasks listed above.  
  
\*\*Critical Issues (Priority: Critical)\*\*  
  
1. POPSCI-292: End User downloads a manifest detailing the files contained within the My Files cart  
2. POPSCI-291: End User removes files from the My Files cart  
3. POPSCI-290: End User reviews the contents of the My Files cart  
4. POPSCI-289: End User creates/adds to a custom list of Files via the Study Detail's Study Files tab using the "Add Selected Files" button  
5. POPSCI-288: End User creates/adds to a custom list of Files via the Study Detail's Study Files tab using the "Add All Files" button  
  
\*\*Blocker Issues (Priority: Blocker)\*\*  
  
1. POPSCI-275: Create the Prefect worker which will produce the DCF indexing manifests and the file metadata loading files  
2. POPSCI-274: Transfer all study-level Population Sciences files currently in-hand into the existing Production-level S3 file storage bucket  
3. POPSCI-273: Re-structure the existing Production-level "final destination" S3 file storage bucket and update its P&P  
  
\*\*Major Issues (Priority: Major)\*\*  
  
1. POPSCI-281: Study Detail page -> Demographic tab -> x-axis elements are overlapping  
2. POPSCI-280: Study Detail page -> Demographic tab -> x-axis elements is not in alphabetical order  
3. POPSCI-277: Modify the code for the existing File Copier functionality  
4. POPSCI-276: Review the code for the existing File Copier functionality  
  
\*\*Minor Issues (Priority: Minor)\*\*  
  
1. POPSCI-293: Study Detail page -> Cancer Type tab -> wrong title of the Uberon Primary Disease Site view  
  
\*\*To-Do Tasks\*\*  
  
1. POPSCI-285: Study Detail page -> Cancer Type tab -> return to default view after switching to different tab  
2. POPSCI-284: Study Detail page -> Cancer Type tab -> return sort to default

## CCDI cBioPortal: Tasks completed or to be continued in the upcoming month.

|  |  |  |  |
| --- | --- | --- | --- |
| Issue Type | Issue Key | Summary | Status |
| Task | CBIO-312 | Load new MCI clinical and CNV data into dev env for internal review | Open |
| Task | CBIO-311 | Explore adding IGM clinical report annotations for CNV events | Open |
| Task | CBIO-310 | Investigating and troubleshooting hg38 gene data load | Closed |
| Task | CBIO-309 | Add fusion annotation to MCI clinical file and re-load | On Hold |
| Task | CBIO-308 | Draft readme about MCI CNV data | Under Review |
| Task | CBIO-307 | Load new MCI data into dev and QA | On Hold |
| Task | CBIO-306 | Investigate WAF rules for cBioPortal instances | Under Review |
| Task | CBIO-305 | Create pipeline to map JSON report data back to MAF | Open |
| Task | CBIO-303 | Research GDC feedback on CNV processing | Closed |
| Task | CBIO-302 | Add methylation annotation to MCI clinical file and re-load | On Hold |
| Task | CBIO-301 | Create and load new clinical file with additional properties | Closed |
| Task | CBIO-300 | Implement Log Management Using SumoLogic | Open |
| Task | CBIO-299 | Implement System Monitoring with New Relic | Open |
| Task | CBIO-298 | Create release branch | Closed |
| Task | CBIO-297 | Add a link to our About page in the footer | Closed |
| Task | CBIO-296 | Understand available structural variant (fusion) data and how to work with it | Closed |
| Task | CBIO-295 | Compare available MCI methylation data | On Hold |
| Task | CBIO-294 | Load updated MAF with IGM clinical report SNV annotation information | Open |
| Task | CBIO-293 | Create table of available clinical data | Closed |
| Bug | CBIO-292 | Release Notes tabs aren't aligned | Closed |
| Bug | CBIO-291 | 'About' Tab Does Not Close When Clicking Main Body / use of 'esc' key | Closed |
| Task | CBIO-289 | Get worker on prod tier to handle data loading | Under Review |
| Bug | CBIO-288 | Sticky menu and scroll bar edits on Release Notes | Closed |
| Task | CBIO-287 | Create About cBioPortal page and link from header | Closed |
| Task | CBIO-285 | Smoke testing on Prod (Becky) | Closed |
| Task | CBIO-284 | Smoke testing on Prod (QA team) | Closed |
| Bug | CBIO-283 | 'About' Tab Does Not Close When Selected Again | Closed |
| Task | CBIO-279 | Request DNS for prod | Closed |
| Task | CBIO-278 | Load data onto prod | Closed |
| Task | CBIO-277 | Work with someone from Cloud team to manually deploy to prod | Closed |
| Task | CBIO-276 | Review and provide feedback on cBioPortal's session service fixes | In Progress |
| Task | CBIO-275 | Smoke testing on Stage (Becky) | Closed |
| Task | CBIO-274 | Smoke testing on Stage (QA team) | Closed |
| Task | CBIO-273 | Request DNS for stage | Closed |
| Task | CBIO-272 | Load data onto stage | Closed |
| Task | CBIO-271 | Work with someone from Cloud team to manually deploy to stage | Closed |
| Task | CBIO-268 | Document deployment steps | Closed |
| Task | CBIO-267 | Build feature for versioning the release notes in GitHub | Closed |
| Task | CBIO-261 | Update CCDI cBioPortal footer based on Design QA feedback | Under Review |
| Task | CBIO-260 | Update CCDI cBioPortal header based on Design QA feedback | Under Review |
| Task | CBIO-254 | Get AppSec sign-off on TwistLock scan results | Closed |
| Task | CBIO-253 | Create a release checklist | Closed |
| Task | CBIO-237 | Research cBio data loading script: options for modifying database endpoint | On Hold |
| Task | CBIO-236 | Identify potential MCI copy number data stories for QA and demonstration | Open |
| Task | CBIO-215 | Address color-contrast-related 508 issues | In Progress |
| Task | CBIO-180 | Investigate Version Tracking and Verification Process for Deployed Services | Open |
| Task | CBIO-172 | Create Prefect workflow/pipeline for CNV data transformation | Closed |
| Task | CBIO-149 | Facilitate Security Impact Assessment (SIA) | Closed |
| Task | CBIO-148 | Facilitate firewall waiver process | Closed |
| Task | CBIO-111 | Load PMTL gene list into CCDI cBioPortal as a filter-able gene list | Open |

### Project Summary

Here is a concise and professional high-level summary of completed, planned for this specific project in the current or upcoming month:  
  
In the past quarter, several key tasks were completed, including research on cBio data loading scripts, investigating version tracking and verification processes, facilitating security impact assessments, and facilitating firewall waiver processes. Additionally, updates were made to the CCDI cBioPortal header and footer based on design QA feedback.  
  
Looking ahead, several minor priority issues are planned for completion in the upcoming month, focusing on data loading, annotation, and documentation tasks. A few medium-priority issues will also be addressed, including implementing log management using SumoLogic and system monitoring with New Relic. One major-priority issue, addressing color-contrast-related 508 issues, is ongoing.  
  
Overall, the project is progressing steadily, with a focus on completing minor priority tasks to ensure data loading and annotation are accurate and up-to-date.

## Bento-Commons: Tasks completed or to be continued in the upcoming month.

|  |  |  |  |
| --- | --- | --- | --- |
| Issue Type | Issue Key | Summary | Status |
| Task | BENTO-2675 | Sync Latest DMN-Core Changes | Open |
| Task | BENTO-2674 | Improve configuration flexibility | Open |
| Task | BENTO-2671 | [DEV] AWS Deployment Pipeline | Closed |
| Task | BENTO-2670 | Allow Styling the title | Open |
| Task | BENTO-2669 | Make the legend's (node-category) default visibility (close/hide) configurable. | Open |
| Bug | BENTO-2668 | Download URLS contain double slashes "//" | Open |
| Bug | BENTO-2650 | Fix Header Issue | Closed |

### Project Summary

Here is a concise and professional high-level summary of completed and planned tasks for this project in the current or upcoming month:  
  
For this project, significant progress has been made with the completion of critical issues such as [DEV] AWS Deployment Pipeline (BENTO-2671) and Fix Header Issue (BENTO-2650). Major issues like Sync Latest DMN-Core Changes, Improve configuration flexibility, and Allow Styling the title are currently in development. Minor issue Download URLS contain double slashes "//" is also ongoing. The project's priority remains high, with a focus on addressing critical and major tasks to ensure timely completion.

## NCI Data Sharing Hub: Tasks completed or to be continued in the upcoming month.

|  |  |  |  |
| --- | --- | --- | --- |
| Issue Type | Issue Key | Summary | Status |
| Task | DATASHARE-53 | Remove Home page links section | Open |
| Task | DATASHARE-52 | Content - UAT Review Fixes | Open |
| Task | DATASHARE-51 | Design QA - Home Page (part 2) | Open |
| Task | DATASHARE-50 | CVE-2024-21538 | In Progress |
| Task | DATASHARE-49 | Content - Home page links | Closed |
| User Story | DATASHARE-48 | Content - Home Page Content | Ready for Review |
| Task | DATASHARE-47 | Content - Add ODS Newsletter Archive | Closed |
| Task | DATASHARE-46 | Replace external images with known-sourced files | Closed |
| Task | DATASHARE-45 | Implement Breadcrumbs page style | Closed |
| Task | DATASHARE-44 | Content - Add Resources page | Closed |
| Task | DATASHARE-43 | Resolve Design QA Issues - Home Page | Closed |
| Task | DATASHARE-42 | Design QA - Global Footer | Open |
| Task | DATASHARE-41 | Design QA - Global Header | Open |
| Task | DATASHARE-40 | Design QA - Search Results page | Open |
| Task | DATASHARE-39 | Design QA - Basic Info Template | Open |
| Task | DATASHARE-38 | Content - Replace external images with hosted images | Closed |
| Task | DATASHARE-37 | Content - Add GDS sharing plan graphic | Closed |
| Task | DATASHARE-36 | Content - Add Cancer Dataset Spotlights page | Closed |
| Task | DATASHARE-35 | Content - Add Data Sharing Champions page | Closed |
| Task | DATASHARE-34 | Content - Add Latest Updates content | Closed |
| Task | DATASHARE-32 | Container Scan Report - DSHub 1.0.0 | Open |
| User Story | DATASHARE-31 | DSHub Production Release 1.0.0 | In Progress |
| Task | DATASHARE-30 | Implement Basic Info Template style (configurable theme) | Open |
| Task | DATASHARE-29 | Implement Basic Info Template style (hard-code) | Closed |
| Task | DATASHARE-28 | Design QA - Home Page | Closed |
| Task | DATASHARE-27 | Home Page: General Styling | Closed |
| Task | DATASHARE-26 | Implement Search Results Page style | Closed |
| Task | DATASHARE-24 | Retrofit Design: Search Results Page | Closed |
| Task | DATASHARE-23 | Disable the Next.js cache | Open |
| User Story | DATASHARE-22 | Establish General UI settings | Open |
| User Story | DATASHARE-21 | Build DSHub Search Results Page | Ready for QA Testing |
| User Story | DATASHARE-20 | Build DSHub file hosting solution | Closed |
| Task | DATASHARE-19 | Set standard background to white for all pages | Closed |
| Task | DATASHARE-18 | Home Page: Configurable Links Section | Closed |
| Task | DATASHARE-17 | Home Page: Configurable Latest Updates Section | Closed |
| Task | DATASHARE-16 | Home Page: Configurable Hero Section | Closed |
| Task | DATASHARE-15 | Update Home Page Hero layout | Closed |
| User Story | DATASHARE-14 | Content - Initial Basic Info Pages | Ready for Review |
| Task | DATASHARE-12 | Design: Themed Basic Info Templates | Closed |
| User Story | DATASHARE-7 | Build Template - Basic Info Page | Ready for QA Testing |
| User Story | DATASHARE-6 | Build DSHub Global Footer | Ready for QA Testing |
| User Story | DATASHARE-5 | Build DSHub Global Header | Ready for QA Testing |
| User Story | DATASHARE-4 | Build DSHub Home Page | Ready for QA Testing |
| User Story | DATASHARE-2 | Stand up datasharing QA environment | Closed |
| User Story | DATASHARE-1 | Stand up datasharing DEV environment | Closed |

### Project Summary

Here is a concise and professional high-level summary of completed and planned tasks for this project in the current or upcoming month:  
  
In the past month, significant progress has been made on various aspects of the datasharing project. Completed tasks include setting up dev and QA environments, building basic info pages, templates, global footer, header, and home page. Additionally, content updates, design QA, and container scan reports have also been completed.  
  
Looking ahead, planned tasks focus on implementing search results page style, resolving design QA issues, and completing various features such as DSHub file hosting solution, container scan report, and production release of DSHub 1.0.0.